DELIVERY AND ACCEPTANCE REPORT

[PROJECT ID – PROJECT NAME]

DAFTAR ISI

Project Delivery and Acceptance Report (Handover Document)	3

1. Executive Summary	5

2. Project Objectives vs. Actual Achievements	5

3. Deliverables Handover Checklist	5

3.1 Software & Code Artifacts	6

3.2 Project & Technical Documentation	6

3.3 Testing & Compliance Reports	6

3.4 Operational & Training Materials	7

4. Outstanding Items, Known Issues & Deferred Scope	7

5. Transition to Operations (BAU Support Model)	8

6. Project Performance Summary (Schedule & Budget)	8

7. Formal Acceptance and Sign-Off	9

# Project Delivery and Acceptance Report (Handover Document)

Document Control

- Project Name: [Insert Project Name - Must match BRD/FSD]

- Project Code / ID: [e.g., PRJ-2026-001]

- Delivery Date: [Insert Date, e.g., June 30, 2026]

- Document Author: [Insert Name/Title, e.g., Project Manager / Delivery Lead]

- Status: [Draft / Pending Approval / Formally Accepted]

Document History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 0.1 | [Date] | [Name] | Initial Draft for internal review. |
| 1.0 | [Date] | [Name] | Final version circulated for formal sign-off. |

## 1. Executive Summary

Guidance: Provide a brief overview of the project's completion. State clearly that the project has reached its final milestone and is ready for formal handover to Business As Usual (BAU) operations.

This document formally records the completion and handover of the [Project Name] project. All major deliverables defined in the Business Requirement Document (BRD v1.0) and Functional Specification Document (FSD v1.0) have been developed, tested (UAT, Security, Performance), and successfully deployed to the Production environment on [Go-Live Date]. The project is now transitioning from the implementation phase to the operational support (BAU) phase.

## 2. Project Objectives vs. Actual Achievements

Guidance: Briefly map the original BRD objectives to what was actually delivered.

| Original BRD Objective | Actual Achievement / Delivered Capability | Status |
| --- | --- | --- |
| Implement automated CSV data export for large datasets. | Asynchronous export feature deployed; handles >10k rows via Background Worker. | Achieved |
| Integrate with Corporate SSO for seamless authentication. | SAML 2.0 integration with Okta completed and enforced for all users. | Achieved |
| Reduce manual data entry time by 30%. | Initial metrics show a 35% reduction in processing time post-go-live. | Achieved |

## 3. Deliverables Handover Checklist

Guidance: This is the core of the handover. List every tangible item being transferred to the business or operations team. Ensure links to repositories or document management systems are active.

### 3.1 Software & Code Artifacts

| Deliverable Name | Version / Tag | Location / Repository | Handover To | Status |
| --- | --- | --- | --- | --- |
| Core API Backend Source Code | v1.0.0-release | github.com/org/core-api | DevOps / Maint. Team | ✅ Handed Over |
| Web UI Frontend Source Code | v1.0.0-release | github.com/org/web-ui | DevOps / Maint. Team | ✅ Handed Over |
| Database Schema & Migration Scripts | v1.0.0_DB | github.com/org/db-migrations | DBA Team | ✅ Handed Over |
| Infrastructure as Code (Terraform) | main | github.com/org/infra-tf | Cloud / DevOps Team | ✅ Handed Over |

### 3.2 Project & Technical Documentation

| Deliverable Name | Version | Location / Link | Handover To | Status |
| --- | --- | --- | --- | --- |
| Business Requirement Document (BRD) | v1.0 (Final) | [Confluence/SharePoint Link] | Product Owner | ✅ Handed Over |
| Functional Specification Document (FSD) | v1.0 (Final) | [Confluence/SharePoint Link] | Tech Lead / Maint. Team | ✅ Handed Over |
| System Architecture & API Docs (Swagger) | v1.0 | [Link to Swagger/Wiki] | Dev / Integration Teams | ✅ Handed Over |
| Implementation & Runbook Guide | v1.0 | [Confluence/SharePoint Link] | Prod Support / DevOps | ✅ Handed Over |

### 3.3 Testing & Compliance Reports

| Deliverable Name | Version | Location / Link | Handover To | Status |
| --- | --- | --- | --- | --- |
| UAT Sign-Off Report | v1.0 (Final) | [Confluence/SharePoint Link] | Business Owner | ✅ Handed Over |
| Security Pen-Test & VA Clearance | v1.0 (Final) | [InfoSec Portal Link] | CISO / InfoSec Team | ✅ Handed Over |
| Performance Test Report & SLA Sign-off | v1.0 (Final) | [Confluence/SharePoint Link] | Architecture / Ops | ✅ Handed Over |

### 3.4 Operational & Training Materials

| Deliverable Name | Version | Location / Link | Handover To | Status |
| --- | --- | --- | --- | --- |
| End-User Training Videos & Guides | v1.0 | [LMS / Training Portal] | Change Mgr / Helpdesk | ✅ Handed Over |
| System Administrator Manual (SOP) | v1.0 | [Confluence/SharePoint Link] | IT Ops / Support L2 | ✅ Handed Over |
| Helpdesk FAQ & Troubleshooting Guide | v1.1 | [ITSM / Knowledge Base] | Support L1 / Helpdesk | ✅ Handed Over |

## 4. Outstanding Items, Known Issues & Deferred Scope

Guidance: No project is 100% perfect at go-live. Document any minor bugs, workarounds, or features deferred to Phase 2. This protects the project team from scope creep during the warranty period.

| Item ID | Description | Category | Impact / Workaround | Target Resolution / Owner |
| --- | --- | --- | --- | --- |
| DEF-01 | Dark mode UI theme not implemented. | Deferred Scope | Low. Users can use standard light theme. | Phase 2 Backlog (Product Owner) |
| BUG-201 | CSV export fails if filename contains special characters. | Known Issue (Low) | Medium. Workaround: Rename file before export. | Fix in Sprint 24 (Maint. Team) |
| OPT-01 | Dashboard load time is 800ms (Target was <500ms). | Optimization | Low. Acceptable for current user volume. | Tuning in Q3 (DBA / Backend) |

## 5. Transition to Operations (BAU Support Model)

Guidance: Define how the system will be supported now that the project team is disbanded.

- Support Model: The system is now fully transitioned to the global IT Support desk.

- SLA Reference: Support will be governed by the standard ITIL Service Level Agreement (Ref: [Link to SLA Document]).

- Escalation Matrix:

  - L1 Support (Helpdesk): First point of contact for password resets, basic how-to questions, and initial logging.

  - L2 Support (App Ops): Handles incident troubleshooting, log analysis, and minor configuration changes.

  - L3 Support (Dev/Engineering): Handles complex code-level bugs, database corruption, and infrastructure failures.

- Warranty / Hypercare Period: The project team will provide "Hypercare" support for [e.g., 14 days] post-go-live (ending on [Date]), attending daily stand-ups to rapidly address any critical production anomalies.

## 6. Project Performance Summary (Schedule & Budget)

Guidance: A brief financial and timeline closure.

- Schedule Performance: Project completed [On Time / X weeks delayed]. Final Go-Live achieved on [Date].

- Budget Performance: Final project spend is [X],whichis[Under/On/Over]theapprovedbudgetof[Y]. (Detailed financial closure is attached in Appendix A / Finance System).

- Resource Utilization: [Brief note on team utilization or vendor costs].

## 7. Formal Acceptance and Sign-Off

Guidance: By signing this document, the stakeholders formally accept the deliverables, acknowledge the transition to BAU support, and authorize the official closure of the project.

Declaration:
We, the undersigned, confirm that the deliverables listed in Section 3 have been reviewed, meet the agreed-upon requirements, and are hereby accepted. We acknowledge that the project team has fulfilled its obligations and the system is officially handed over to Operations and the Business.

| Role / Stakeholder | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor / Executive | [Name] | _________________________ | [DD/MM/YYYY] |
| Business / Product Owner | [Name] | _________________________ | [DD/MM/YYYY] |
| IT Operations / Support Lead | [Name] | _________________________ | [DD/MM/YYYY] |
| InfoSec / Compliance Rep | [Name] | _________________________ | [DD/MM/YYYY] |
| Project Manager / Delivery Lead | [Name] | _________________________ | [DD/MM/YYYY] |